Legit Extension — Code Review Response

Review Findings Status Report  •  v2.1.3

Prepared: April 06, 2026

Executive Summary

This document tracks the resolution status of each finding raised in the Legit Extension Code Review (v2.1.2). Out of 12 discrete findings, 7 have been fully addressed, 2 partially or already addressed, and 3 remain open. The most impactful architectural change -- splitting the popup.js monolith into focused modules -- has been completed. Two of the three critical/medium bugs are still present in the codebase and should be prioritised before the next Chrome Web Store submission.

1  Bugs

Bug 1 -- Swapped Parameters in styleScoreLabel  [Critical]

Location: utils.js -- call site line 535, definition line 561

The call at line 535 passes arguments in the order (..., gradient, labelKey, emoji), but the function signature at line 561 expects (..., gradient, emoji, labelKey). As a result the emoji symbol is placed where the translation key is expected. The fallback at line 587 (TRANSLATIONS[currentLang][labelKey] || labelKey) hides the crash -- labelKey ends up as the emoji character which is not a translation key, so it falls back to the raw emoji -- but the visual output is wrong: the label renders as "HIGHLY CREDIBLE +" instead of "+ Highly Credible".

| Status: call-site argument order not corrected; swapped args still present. | NOT FIXED |
| --- | --- |

Bug 2 -- Tautological Condition in analyzeAgent  [Medium]

Location: orchestrator.js (was popup.js) line 388

The original condition  if(agent.id === "bias" || agent)  always evaluated to true because the bare agent reference is always truthy, causing every agent to receive quote-linkification instead of only bias and style.

| Fixed: condition is now if (agent.id === "bias" ¦¦ agent.id === "style") | FIXED |
| --- | --- |

Bug 3 -- waitForTabLoad Has No Timeout  [Medium]

Location: utils.js lines 1022-1032

The function registers a chrome.tabs.onUpdated listener and resolves only when the tab URL no longer contains "google.com" or "duckduckgo.com". If a redirect keeps the tab on one of those domains the listener is never removed, causing a persistent memory leak. No setTimeout guard has been added.

| Status: no timeout added; potential memory leak remains. | NOT FIXED |
| --- | --- |

2  Efficiency

E1 -- Full Article Text Sent to All Agents  [High]

Location: orchestrator.js line 213; agents.js -- all prompts

The recommendation was to (a) cap excerptStart at 3,000-4,000 chars and (b) use shortExcerpt for headline and author agents. Partial progress: the author agent now receives shortExcerpt (600 chars). However excerptStart is still the full bodyText with no character ceiling, and the headline agent still passes longExcerpt (the full body) to the model.

| Author agent improved; headline agent and global text cap: not yet applied. | PARTIAL |
| --- | --- |

E2 -- verify-format Agent Chains Double API Calls  [High]

Location: agents.js -- source-verify/source-format and consensus-verify/consensus-format chains

Each two-agent chain makes 2 API calls; the format agents only rewrite citations, work that could be done in JS or in a single merged prompt. Both chains remain unchanged. The estimated saving of ~47% of per-analysis cost ($0.07) has not been realised.

| Both chains intact; no change applied. | NOT ADDRESSED |
| --- | --- |

E3 -- Search Grounding for Bias Agent  [Medium]

Location: agents.js -- bias agent configuration

The review asked whether the bias agent truly needs Search Grounding, given that bias is determined from the article text itself. In the current codebase the bias agent has useSearch: false -- it does not use Search Grounding. This was either pre-existing or corrected before the improvements tracker was created. Either way, the configuration is correct.

| bias agent: useSearch: false -- correctly configured. | ALREADY OK |
| --- | --- |

E4 -- Inefficient DOM Management  [Low]

Location: utils.js -- attachQuoteLinkListeners (line 879); sortGridDynamic (line 309)

Both issues have been resolved. attachQuoteLinkListeners now uses a single delegated listener on #agentGrid with a module-level guard flag (_quoteLinkListenerAttached) to prevent duplicate registration -- no more per-element DOM cloning. sortGridDynamic wraps its DOM mutations in requestAnimationFrame, deferring reflow to the next paint cycle.

| Delegated listener and requestAnimationFrame both implemented. | FIXED |
| --- | --- |

3  Architecture

A1 -- Global Variable Namespace Pollution  [Medium]

Location: all script files loaded via <script> tags in Legit.html

All six script files (localization.js, utils.js, agents.js, ui.js, orchestrator.js, popup.js) are now wrapped in IIFEs. Internal helpers are private to each module; only functions needed cross-file are explicitly promoted via window.X = X at the end of each IIFE. Full migration to ES Modules (type="module" + import/export) has not been done, but the IIFE approach achieves equivalent scoping safety for this project's scale.

| IIFE scoping applied to all files. ES Modules not adopted (acceptable at this scale). | SUBSTANTIALLY FIXED |
| --- | --- |

A2 -- popup.js Monolith  [Medium]

Location: formerly popup.js (671 lines)

The monolith has been split into four focused files exactly as recommended:

orchestrator.js  --  startAnalysis, extractPageData, runProgressiveAnalysis, analyzeAgent

ui.js            --  showStatus, toggleApiKeyView

popup.js         --  thin entry point (~130 lines), DOMContentLoaded wiring only

Load order in Legit.html: localization -> utils -> agents -> ui -> orchestrator -> popup

A bonus fix was applied: loadFromCache previously referenced DOM nodes via closed-over variables from popup.js's DOMContentLoaded callback, which were inaccessible from utils.js. Replaced with document.getElementById calls.

| Monolith split complete; bonus scope bug fixed as well. | FULLY FIXED |
| --- | --- |

A3 -- Dead Code  [Low]

Two dead-code items were identified:

Deleted:  extractTextWithNewlines (utils.js) -- marked !!WIP!!, never called. Confirmed deleted: not present anywhere in the codebase.

Removed:  Readability.js loaded in Legit.html -- the library is only needed when injected into the active tab via executeScript. Confirmed removed: Legit.html script tags now list only the six application scripts; Readability.js is injected on-demand in orchestrator.js.

| Both dead-code items cleaned up. | FULLY FIXED |
| --- | --- |

4  Privacy & Policy

P1 -- No Dedicated Privacy Policy  [Required by Chrome Web Store]

Chrome Web Store mandates a dedicated privacy policy for extensions requesting sensitive permissions (<all_urls>, scripting). The manifest currently declares host_permissions: ["*://*/*", "https://generativelanguage.googleapis.com/*"] and permissions: ["activeTab", "scripting", "storage", "sidePanel"]. No privacy_policy_url field is present in manifest.json, and no privacy policy page or document has been added to the repository.

| No privacy policy file or manifest URL found. | NOT ADDRESSED |
| --- | --- |

P2 -- No User Disclosure About Content Sent to Google  [Medium]

Users are not explicitly informed that article text is transmitted to the Google Gemini API under their own API key. No onboarding message, tooltip, or in-UI notice was added to Legit.html or the setup flow. This is a transparency concern, especially given that full article bodies are still sent (see E1 above).

| No disclosure notice added to the UI or onboarding flow. | NOT ADDRESSED |
| --- | --- |

5  Summary

Quick-reference status for all 12 findings:

| Finding | Severity | Status |
| --- | --- | --- |
| Bug 1 -- styleScoreLabel swapped params | Critical | Not Fixed |
| Bug 2 -- Tautological condition | Medium | Fixed |
| Bug 3 -- waitForTabLoad no timeout | Medium | Not Fixed |
| E1 -- Full text to all agents | High | Partial |
| E2 -- verify-format doubles API calls | High | Not Addressed |
| E3 -- Search grounding for bias | Medium | Already OK |
| E4 -- DOM inefficiency | Low | Fixed |
| A1 -- Global variable pollution | Medium | Substantially Fixed |
| A2 -- popup.js monolith | Medium | Fully Fixed |
| A3 -- Dead code | Low | Fully Fixed |
| P1 -- No privacy policy | Required | Not Addressed |
| P2 -- No user disclosure | Medium | Not Addressed |

6  Open Items -- Recommended Next Actions

The following items should be addressed before the next store submission:

[CRITICAL] Fix Bug 1 -- styleScoreLabel parameter order

In utils.js line 535, swap the 7th and 8th arguments in the styleScoreLabel call so they match the function signature at line 561: (..., gradient, emoji, labelKey) instead of (..., gradient, labelKey, emoji).

[REQUIRED] Add Privacy Policy

Publish a privacy policy page and add its URL to manifest.json as "privacy_policy_url". Even a minimal statement that no data is collected by the developer is sufficient to satisfy the Chrome Web Store requirement.

[MEDIUM] Fix Bug 3 -- waitForTabLoad timeout

Add a 10-second setTimeout inside waitForTabLoad that calls removeListener and resolves (or rejects) to prevent a dangling listener when the tab remains on a Google or DuckDuckGo domain.

[MEDIUM] Add User Disclosure for Data Transmission

Add a brief notice in the setup view or first-run onboarding informing the user that article content is sent to Google Gemini API under their own key.

[HIGH] Complete E1 -- Cap Text Length and Use shortExcerpt for Headline

Limit excerptStart to 3,000-4,000 characters in orchestrator.js and update the headline agent prompt in agents.js to use shortExcerpt rather than longExcerpt.